# 1) Objectives (what success looks like)

- Early approval pass; autonomous 100 s flow with clean stop.

- Reliable MVP (Minimum Viable Product) scoring first; advanced features only after KPIs are met.

- Sustainability: 3R (reduce, reuse, recycle) + local/EU sourcing where possible.

- Safety & compliance (≤48 V, E-stop, avoidance) baked in.

# 2) Strategy (why this will work)

- Electronics-first co-design → motors/driver/power choices define mechanical envelopes.

- Gazebo-first → simulate full match flow before machining/printing.

- Modular mechanics (DfMA) (Design for Manufacturing and Assembly) → quick-swap subsystems; easy service.

- Simple → layered → MVP now, extras later behind reliability gates.

# 3) Timeline (Sep → mid-Jan)

- Sep: Requirements & success criteria; rules + approval checklist; electronics shortlist; Gazebo world & URDF skeleton.

- Oct: Freeze envelopes from electronics; Modular CAD v0; dynamic homologation proven in simulation.

- Nov: Chassis v1 + E-stop; avoidance prototype; electronics v1 bring-up; bench tests; partial field tests.

- Dec: Integration & reliability runs; recovery behaviors; sustainability tracking; readiness review v1.

- Jan 1–15: MVP freeze; on-field demo; documentation pack.

# 4) Domain plans (owners)

- Mechanics & Design — Samsaam Ali Baig, Zhonghe Qiao.
 Envelopes from electronics; modular chassis; light + stiff; 3R actions (reduce infill/parts, reuse fasteners/legacy parts, recycle filament, localize vendors).

- Programming & Simulation — Zad Abou Jaoude, and Sidy Thiaw
 Gazebo field + URDF + noise; state machine(setup→play→end); avoidance + recovery; CI headless sims.

- Electronics & Control — Zad Abou Jaoude, Sidy Thiaw, Papa Madiara
 Power ≤48 V; E-stop loop; drivers/encoders; lidar/ToF/IMU; power budget & schematic v0 → PDB/PCB v1; bench bring-up rig.

# 5) KPIs (feature-gates)

- Reliability ≥ 90% across 10 match-length runs (lab).

- Autonomy: zero human touch for 100 s; clean stop.

- Sustainability: ≤ ≥ Y% local sourcing; ≤ Z shipments/month.

- Performance: sim points within 15% of field results.

- Documentation: ICD, wiring standard, BOM traceability.

# 6) Risks → mitigations

- Supply chain → order early + alternates; mock with dev kits.

- Scope creep → add features only when KPIs met.

- CAD–wiring clashes → Interface Control Document + bi-weekly reviews.

- Rule updates → adjustable mounts/slots; keep margin in envelopes.

# 7) Next 2-weeks (actionable)

- Finalize motor/driver shortlist & voltage → freeze envelopes.

- CAD baseplate + module mounts (v0) with mass budget.

- Gazebo world + URDF; basic motion & avoidance demo.

- Power budget; E-stop concept; order fasteners & safety gear.

- Electronics-first co-design → motors/driver/power choices define mechanical envelopes.

- Gazebo-first → simulate full match flow before machining/printing.

- Modular mechanics (DfMA) (Design for Manufacturing and Assembly) → quick-swap subsystems; easy service.

- Simple → layered → MVP now, extras later behind reliability gates.

- Following the timeline.

- Sustainability: 3R (reduce, reuse, recycle) + local/EU sourcing where possible.

- Working according to the Task divisions.